Test Plan

Job application workflow: HireKiwi QA Engineer assessment

| Document | Test plan with prioritised scenarios |
| --- | --- |
| Date | 13 October 2026 |
| Systems under test | 1. Live portal https://crew.tinobritty.me/jobs (read-only exploratory testing) 2. Local mock application form in mock-app/ (all tests that submit data) |
| Tools | Playwright Test 1.56.0, Cucumber 13, Node 22; Chromium, Firefox and WebKit |

# 1. Purpose and scope

The goal is to check a job application portal where candidates browse jobs, read the requirements and apply. The work finds defects, confirms expected behaviour, and automates the checks that matter most. The six areas from the brief are the scope. In this document they are called R1 to R6.

| Ref | Area | Where it is tested | Test cases |
| --- | --- | --- | --- |
| R1 | Job listings: titles, salary, experience, description | Live portal, manual | LST-01 to LST-05, LST-11 to LST-13, LST-16 to LST-19 |
| R2 | Navigation: job links, Back, unknown addresses, sign-in to apply | Live portal, manual | LST-07 to LST-10, LST-20, LST-21 |
| R3 | Form validation: required fields, email, whitespace, limits | Mock form, automated | VAL-01 to VAL-08 |
| R4 | Submission: success, duplicates, repeated requests | Mock form, automated | SUB-01 to SUB-05 |
| R5 | Error handling: server error, network failure, slow response, rejected field | Mock form, automated | ERR-01 to ERR-04 |
| R6 | Cross-browser and small screens | Mock form (automated) and live portal (manual) | XBR-01, XBR-02, XBR-04 |

# 2. Approach and testing rules

Live portal: read-only. I browse, search, filter and open jobs. I do not submit applications, save, bookmark, change data or run load tests, as the brief requires.

Mock application: a small local form and server (mock-app/) built so that submission and error cases can be tested safely. It keeps data in memory and uses the same validation rules in the page and on the server.

Test design: positive, negative and boundary cases. Boundary values are tried just below, on and just above each limit (name 2 to 60 characters, experience 0 to 20, cover note 500 characters).

Automation: every automated test checks what the user sees and also asks the server what it really stored. Each test uses its own job ID, so tests never share data and can run in parallel.

Evidence: every automated test saves a screenshot per browser. Live-portal findings have screenshots where one could be taken.

# 3. How priority was decided

| Priority | Meaning | Examples |
| --- | --- | --- |
| High (P1) | A candidate could lose an application, send it twice, be blocked from applying, or see wrong key information such as pay. | Empty form, invalid email, double-click submit, duplicate application, server error, network failure, salary shown without a period |
| Medium (P2) | Wrong or confusing behaviour that does not stop an application: limits, odd characters, secondary filters, layout. | Name length, cover note limit, Tamil name, skill and category filters, 375 px screen |
| Low (P3) | Convenience or polish. | Enter key, clickable empty card area, invalid URL values |

Reasoning: the application itself is the whole point of the product, so anything that can lose, duplicate or block it comes first. After that comes information the candidate relies on to decide whether to apply (pay, level, description). Presentation and convenience come last. Within a level, I run the cheapest checks first so that a broken build is found early (smoke tests).

# 4. Prioritised scenarios

## High priority (run first)

| ID | Scenario | Why it is high | How |
| --- | --- | --- | --- |
| VAL-01 | Empty form flags every required field and sends nothing | Stops empty applications | Automated |
| VAL-02 | Invalid email formats are rejected | Applications without a way to contact the candidate are useless | Automated |
| VAL-04 | Whitespace-only names are rejected, real names are trimmed | Blank names pass naive "required" checks | Automated |
| SUB-01 | Valid application succeeds and saves exactly one record | The main happy path | Automated |
| SUB-02 | Double-click or repeated submit sends one request | Accidental duplicate requests | Automated |
| SUB-03 | Same email applying twice is rejected, even in capitals | Duplicate applications | Automated |
| ERR-01 | Server error 500 keeps details and allows a retry | Candidate must not lose a long application | Automated |
| ERR-02 | Network failure stops loading and keeps details | Same risk, common on mobile data | Automated |
| XBR-01 | Whole suite gives the same result on Chromium, Firefox and WebKit | Candidates use different browsers | Automated |
| LST-01 | Salary shows its pay period | Pay is key decision information | Manual |
| LST-03 | Card data matches the detail page | Wrong data misleads candidates | Manual |
| LST-04 | Level and Remote filters return the right counts | Main way to narrow the list | Manual |
| LST-05 | Search finds the right job | Main way to find a job | Manual |
| LST-07 | Job links open the right role and Back keeps filters | Core navigation | Manual |
| LST-15 | Filter button opens the filter options | A visible control must work | Manual |
| LST-16 | Detail page shows description, responsibilities and requirements | The brief says candidates view requirements | Manual |
| LST-21 | Signed-out user is asked to sign in and nothing is submitted | Gate to the apply flow | Manual |

## Medium and low priority

| Priority | Cases |
| --- | --- |
| Medium (P2) | Manual: LST-02, LST-06, LST-08, LST-11, LST-12, LST-13, LST-17, LST-18, LST-20, XBR-04 Automated: VAL-03, VAL-05, VAL-06, VAL-07, VAL-08, SUB-04, ERR-03, ERR-04, XBR-02 |
| Low (P3) | Manual: LST-09, LST-10, LST-19 Automated: SUB-05 |

Full steps, expected and actual results are in the Manual Test Cases and Automated Test Cases documents.

# 5. Cross-browser and compatibility checks

These are the checks that matter most, because the three engines differ most in exactly these places.

| Check | Why it matters | Covered by |
| --- | --- | --- |
| Whole suite on Chromium, Firefox and WebKit (Safari engine) | Different engines handle forms, focus and validation differently | XBR-01, all Playwright tests |
| Validation messages and focus move to the first invalid field | Focus behaviour differs between engines | VAL-01 |
| Submit button is disabled while a request is pending | Double-submit protection must work everywhere | SUB-02 |
| Enter key submits once | Keyboard users | SUB-05 |
| Tamil and other non-English text is stored and shown unchanged | Font and encoding differences | VAL-08 |
| No sideways scrolling and a tappable button at 375 px | Most candidates apply from a phone | XBR-02 (form), XBR-04 (live listing) |
| Real devices (iPhone Safari, Android Chrome) and Edge | Emulation cannot show touch keyboards or autofill | Not covered; recommended next step |

# 6. Environment, entry and exit criteria

Environment: Node 18 or newer (developed on Node 22), Playwright 1.56.0, Cucumber 13, the three Playwright browsers. Setup steps are in the README.

Entry: the mock server starts and answers /healthz; the live portal is reachable.

Exit: all High priority cases have been run; every automated test passes on all three browsers; every failed manual case has a bug report with steps, expected and actual results, severity and evidence where possible.

# 7. Risks, assumptions and limits

The mock form is a stand-in. It shows how the tests work, not how the real backend behaves.

Live-portal results depend on the data on the portal on the day of testing (job counts, salaries). They may change.

The live portal was tested while signed in, and the sign-in step itself was not exercised, to avoid creating data.

Load, performance and security penetration testing are out of scope, as the brief forbids load tests.

The assessment is limited to about 3 to 4 hours, so depth was chosen by priority: High first, then Medium, then Low.

# 8. Deliverables

| Deliverable | Where |
| --- | --- |
| Test plan | docs/0_Test_Plan |
| Manual test cases (21) | docs/1_Manual_Test_Cases |
| Automated test cases (19 documented, 39 Playwright tests, 38 Cucumber scenarios) | docs/2_Automated_Test_Cases and tests/ |
| Bug reports (8) | docs/3_Bug_Reports |
| Setup and results | README.md |
| Screenshots | evidence/live-portal and evidence/automation |